| Project Proposal |  |  |  |
| --- | --- | --- | --- |
| Stakeholders | Client : Sensing4U Project Team : CITE Managed Services Developer : SUNJU CHOI |  |  |
| Project Name | Sensing4U Sensor Management System |  |  |
| Start Date | 01/9/2025 | End Date | 30/10/2025 |
| Background |  |  |  |
| Sensing4U has requested the development of a minimum viable product (MVP) that can manage sensors and provide metrics and statistical data to a wide range of companies, from electricity providers to farm management services. These companies often operate with various types of sensors and automated devices, creating a need for a unified system that can integrate and manage them effectively. The proposed solution aims to analyse the strengths and weaknesses of existing products in the market and develop an optimized system that addresses current limitations while meeting the specific needs of Sensing4U's target industries. |  |  |  |
| Project Description |  |  |  |
| To efficiently and accurately extract and manage sensor data from a wide range of brands used across various industries, the system must meet the following core requirements: -Read sensor data from various brands using a generic and standardized file format -Handle different reporting intervals depending on the device specifications -Support rapid updates and quick resolution of system issues -Automatically generate external documentation to enable seamless integration with other teams and systems |  |  |  |
| Deliverables |  |  |  |
| - Competitor Analysis Report |  |  |  |
| - Design Plan Document |  |  |  |
| - Technical Proposal Presentation |  |  |  |
| - Testing and Validation Reports |  |  |  |
| - Completed Software Application - Sensor Data Integration Module - Scheduling System - Automatic Documentation Generator |  |  |  |
| - User Manual |  |  |  |
| Timeline |  |  |  |
| Week 1; Initial research and competitor analysis. Week 2; System architecture planning and tech evaluation. Week 3; Development of data input and sensor handling features. Week 4; Dashboard and user interface development. Week 5; Testing and bug fixing. Week 6; Final documentation and client briefing. |